JAKS Inventory — Phase 1A Go-Live Acceptance (Round 3 · updated 2026-05-31)

Almost everything from 5/30 is fixed (545 tests passing, both spines proven). The ONE gate left is your hand-run §8 acceptance below. Then re-verify today's fixes, try the new features, and use the screen-by-screen as a regression sheet.

Tester:  Keith          Date: ____________          Build / commit: ____________

BEFORE YOU START — pull the latest build and restart the app. Confirm HEAD is current (git log --oneline -1), restart, log in with admin / admin, and hard-refresh (Ctrl+Shift+R) on each screen so you test the latest. The disposable demo DB is fine to break -- use Admin -> Reset & Reseed for a clean rich dataset anytime.

| Mark | Meaning |
| --- | --- |
| ✓ | Works as expected |
| ~ | Works but quirk / partial / confusing |
| X | Broken — doesn’t work |
| (blank) | Not tested yet |
| N/A | Doesn’t apply / skipped |

GO-LIVE ACCEPTANCE — run these END-TO-END first

This is the one gate left for Phase 1A. Run each as a FULL lifecycle with REAL data (not the demo seed). If all five pass on a fresh build, you are ready to go live.

| # | What to do | Result | Notes |
| --- | --- | --- | --- |
| A | New vendor + new product -> create a PO -> receive it (partial, then the rest) -> inventory goes UP and cost updates The purchasing spine (PO -> Receive -> Inventory). |  |  |
| B | Quote for an in-stock part -> convert to Invoice -> Finalize (inventory goes DOWN) -> record Payment -> status PAID The revenue spine, in-stock path. |  |  |
| C | Quote for an out-of-stock part -> Sales Order -> take a deposit -> receive the linked PO -> fulfill -> invoice The revenue spine, backorder path; deposit carries over. |  |  |
| D | Invoice with a core item -> core charge appears -> customer returns the core -> vendor return -> credit issued The core lifecycle end-to-end. |  |  |
| E | Let an invoice go overdue -> generate a Statement -> it shows the invoice in the correct aging bucket A/R + statements. |  |  |

RE-VERIFY — fixed today (quick checks)

These were broken or changed today. Confirm each on a fresh build (hard-refresh / Ctrl+Shift+R).

| # | Critical-path test (do these first) | Was 5/30 | Expected now | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | The left menu / sidebar stays on the LEFT at any window width | X | Fixed (eac2e1a) - was falling right on narrow windows |  |  |
| 2 | Log in with admin / admin (login is now required) | - | admin / admin gets you in |  |  |
| 3 | Quote -> Line Actions -> Add Optional Item -> it RENDERS in the table | X | Fixed (841a2b8) - was saving but invisible |  |  |
| 4 | Quote -> an Optional item does NOT raise the Total (listed separately) | ~ | Now excluded; shown as 'Optional Add-ons' |  |  |
| 5 | Quote -> Margin % is editable -> typing it back-calculates the Sell price | - | New (d9ee57d) |  |  |
| 6 | ESN / engine prints on the Quote PDF (and shows on SO + Invoice) | X | Added + quote schema-drift fixed |  |  |
| 7 | Add a part to a Quote, an SO, and an Invoice (one-click from search) | X | Working across all three |  |  |
| 8 | PO -> Receive -> inventory goes up; SELL $ column no longer clipped | X | Working (the big spine unblock) |  |  |

NEW — features that just landed (give them a try)

| # | What to do | Result | Notes |
| --- | --- | --- | --- |
| N1 | Vendor detail -> add several Contacts, set one as Primary O4 - multiple vendor contacts. |  |  |
| N2 | Settings / Admin -> run a Backup, then test a Restore of it O3 - your data-safety net. |  |  |
| N3 | Admin -> 'Reset & Reseed demo data' -> wipes + repopulates a rich diesel-parts test set Your beta sandbox - reset anytime. |  |  |
| N4 | Cores Queue, Returns Queue, Warranty Queue - the board views for working items QB2 queues #15/#16/#17. |  |  |
| N5 | Vendor bill with the wrong unit cost (right qty) -> flagged DISCREPANCY, not auto-approved 3-way match cost-variance guard. |  |  |

FULL SCREEN-BY-SCREEN PASS

The “Prev 5/30” column carries your last marks so you can confirm fixes and catch regressions. Re-confirm the ✓ rows too — backend edits can break things that worked.

0.  Global

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| 0.1 | App loads; no broken styling; no flash of unstyled page | ✓ |  |  |
| 0.2 | Sidebar nav — every link opens the right screen ↻ was: Quotes & Returns wouldn’t open — fixed (b514196); retest | X |  |  |
| 0.3 | Ctrl+K global search returns Customers/Products/Quotes/Invoices/Vendors/SOs/POs ↻ was: “q2026” missed Q-2026-… (dash); Search-lane fix pending | ✓ |  |  |
| 0.4 | Ctrl+K — ↑/↓ navigate, Enter opens, Esc closes | ✓ |  |  |
| 0.5 | Notifications bell — count shows, panel opens, acknowledge clears ↻ no notifications existed at test time — re-verify with one present | ✓ |  |  |
| 0.6 | Inline quick-create (customer/product/vendor) from a dropdown adds + selects | ✓ |  |  |
| 0.7 | Toasts appear on save actions and auto-dismiss | ✓ |  |  |

1.1  Customers List

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Search by company name (partial) | ✓ |  |  |
| b | Search by phone (with / without dashes) | ✓ |  |  |
| c | Search by email / contact | ✓ |  |  |
| d | Filter tabs switch the list; counts match reality | ✓ |  |  |
| e | Row → preview dock loads (balance, open docs, cores, last sale, terms) | ✓ |  |  |
| f | New Customer / quick-create saves | ✓ |  |  |
| g | Near-duplicate name triggers the duplicate warning | ✓ |  |  |

1.2  Customer Detail

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Tabs load: Account / Invoices / Quotes / Call Log / Sales Orders | ✓ |  |  |
| b | Edit Customer → change a field → Save persists after refresh | ✓ |  |  |
| c | Log a call → appears in Call Log | ✓ |  |  |
| d | Balance mini-panel matches actual open invoices | ✓ |  |  |
| e | “Open quotes” figure links to that customer’s quotes | ✓ |  |  |
| f | New Quote / New Invoice from header opens with customer pre-filled ↻ fix pending (B4 — quote side blank; invoice side already worked) | X |  |  |
| g | Generate Statement → print/PDF shows activity + aging | ✓ |  |  |
| h | Customer Excel/CSV import → review → confirm creates customers ↻ was: phone + email not imported — re-verify after fix | ~ |  |  |

1.3  Quotes List

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Tabs + counts correct (All/Draft/Sent/Converted/Declined/Expired) ↻ screen now opens — full retest | X |  |  |
| b | Search by quote # or customer |  |  |  |
| c | Row preview dock loads |  |  |  |
| d | Margin % column shows a sensible value |  |  |  |
| e | AR warning chip appears for customers with an open balance |  |  |  |
| f | “→ Invoice” on a row converts the quote |  |  |  |
| g | New Quote modal → pick customer → opens the workspace |  |  |  |

1.4  Quote Workspace  (the 45-second-quote screen — test hard)

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Select customer; header shows terms / open AR / tax-exempt / note ↻ screen now opens — full retest | X |  |  |
| b | Search a part → select → + Add Line adds it ↻ by design: clicking a result STAGES it; + Add Line then commits | X |  |  |
| c | Edit Qty / Sell / Disc % → totals + Margin % recompute | X |  |  |
| d | QOH dot color matches stock (green ≥2 / amber 1 / red 0) | X |  |  |
| e | Autosave fires (indicator updates); reload keeps changes |  |  |  |
| f | Follow-up bar buttons set follow-up state |  |  |  |
| g | Warranty tier picker adds a warranty line at the right price |  |  |  |
| h | Upgrade options (Economy/Recommended/Premium) select + include/exclude |  |  |  |
| i | Research status on a line saves |  |  |  |
| j | Convert → SO (out of stock) and Convert → Invoice (in stock) |  |  |  |
| k | Mark Lost / Reactivate / Duplicate behave correctly |  |  |  |
| l | Print / PDF renders the quote correctly |  |  |  |
| m | Send quote logs / records the send |  |  |  |

1.5  Sales Orders List

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Tabs + counts correct |  |  |  |
| b | Row preview dock loads (fulfillment / payment / invoice status) |  |  |  |

1.6  Sales Order Workspace

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Add line → fulfillment source set (stock vs backorder vs linked PO) ↻ fix pending (B1 — product search 500s on Product.name) | X |  |  |
| b | Collect deposit (Full/Deposit/None) records payment | ✓ |  |  |
| c | Hold / Release hold change status | ✓ |  |  |
| d | Fulfill → creates invoice from fulfilled lines; deposit carries over | ✓ |  |  |
| e | Cancel SO releases committed qty | ✓ |  |  |
| f | Print / PDF renders | ✓ |  |  |

1.7  Invoices List

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Tabs + counts (All/Draft/Open/Partial/Overdue/Paid/Void) correct | ✓ |  |  |
| b | Overdue rows flagged; balance due correct | ✓ |  |  |
| c | Lock badge shows on locked invoices | ✓ |  |  |
| d | Row preview dock loads | ✓ |  |  |

1.8  Invoice Workspace

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Header autosave; add / edit / remove lines persist ↻ search-picker add was broken (B3); manual lines worked — retest picker | ✓ |  |  |
| b | Change customer works (opens picker, not navigate) ↻ cosmetic fix in bcda974 — retest on fresh build | X |  |  |
| c | Finalize → locks, decrements inventory, creates core charges | ✓ |  |  |
| d | Record Payment (modal) → balance due updates | ✓ |  |  |
| e | Apply customer credit → balance updates | ✓ |  |  |
| f | Void → reverses inventory; blocked if paid / QBO-pushed | ✓ |  |  |
| g | Locked invoice rejects edits | ✓ |  |  |
| h | Print / PDF renders | ✓ |  |  |

1.9  Payments — List / New / Detail

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Record payment → allocate across one or more invoices | ✓ |  |  |
| b | Overpayment prompts to credit customer (never silent) | ✓ |  |  |
| c | Reverse payment → reopens invoice, restores credit | ✓ |  |  |
| d | NSF → marks payment, creates NSF fee | ✓ |  |  |
| e | Card payment computes surcharge on the card portion ↻ was: once 3% selected couldn’t unselect — re-verify | ~ |  |  |

2.1  Vendors List

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Tabs + counts correct | ✓ |  |  |
| b | Row preview dock loads (open POs / bills / credits / last PO) | ✓ |  |  |
| c | Quick-create vendor saves | ✓ |  |  |

2.2  Vendor Detail

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Edit → Save persists | ✓ |  |  |
| b | Add contact ↻ only one contact field — multi-contact not built (deferred feature) | ~ |  |  |
| c | Deactivate vendor (and reactivate) ↻ deactivate hard to see; no Reactivate yet — fix pending (B5) | ~ |  |  |

2.3  Purchase Orders List

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Tabs + counts correct ↻ you asked for a clearer Save button in PO — coming | ✓ |  |  |
| b | Overdue / ETA stripe correct | ✓ |  |  |
| c | Row preview dock loads | ✓ |  |  |

2.4  PO Workspace  (inventory integrity — test carefully)

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Header autosave; add lines persist ↻ autosave works; explicit Save button being added |  |  |  |
| b | Send to vendor sets status | ✓ |  |  |
| c | Receive (partial + full) → inventory qty goes UP ↻ fix pending (B2 — SOLineStatus import crash on receive) | X |  |  |
| d | Receiving updates moving-average cost + last cost ↻ blocked by B2 | X |  |  |
| e | Create Vendor Bill → 3-way match auto-approves on match ↻ blocked by B2 | X |  |  |
| f | Mismatched bill → flagged as discrepancy ↻ blocked by B2 | X |  |  |
| g | Resolve discrepancy line works ↻ blocked by B2 | X |  |  |
| h | Cancel PO / cancel line works ↻ Cancel button now shows for partial POs — retest | X |  |  |
| i | Print / PDF renders | ✓ |  |  |

2.5  PO Receiving Queue

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Metrics strip numbers correct (open / due / partial / flagged) ↻ retest after B2 (receive) fix | X |  |  |
| b | Grouped by vendor; urgent first | X |  |  |
| c | Receive / Match / Open / Print actions go to the right place | X |  |  |

2.6  PO 3-Way Match Queue

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Flagged bills listed with qty Δ / cost Δ ↻ retest after B2 | X |  |  |
| b | Each row links back to the PO’s match panel | X |  |  |
| c | Resolving a flag clears it from the queue | X |  |  |

3.1  Products List

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Tabs + counts correct | ✓ |  |  |
| b | Search by SKU / OEM / description ↻ dash-sensitive: “ok1” missed “OK-1” — Search-lane fix pending | ~ |  |  |
| c | Stock health stripe + QOH chip correct | ✓ |  |  |
| d | Margin % badge correct | ✓ |  |  |
| e | Row preview dock loads | ✓ |  |  |
| f | Bulk select + bulk action works ↻ only Export CSV present and it was unwired — fix pending (B6) | ~ |  |  |

3.2  Product Detail

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | All 6 tabs load (Info / Sources / Cross-Refs / Images / Suggested Sells / History) | ✓ |  |  |
| b | Edit → Save persists ↻ Save exists but buried below the page — being made visible | ~ |  |  |
| c | Add vendor source; set preferred | ✓ |  |  |
| d | Add cross-ref; change confidence status ↻ dropdown clip fixed in bcda974 — confirm | ✓ |  |  |
| e | Upload image → appears in grid (and persists on refresh) ↻ you were unsure it saved — confirm it persists | ✓ |  |  |
| f | Add suggested-sell (search, not exact SKU) ↻ now an HTMX search (bcda974) — confirm it works | ~ |  |  |
| g | Adjust inventory → qty changes + logs a transaction ↻ control is in a collapsed card — may move to its own tab | ✓ |  |  |

4.1  Cores — List / Lifecycle

⚠  NOT TESTED on 5/30 — this whole section needs a full pass.

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Core charge auto-appears after invoicing a core item |  |  |  |
| b | Record customer return → inspection outcome routes to right location |  |  |  |
| c | Complete inspection (Hold case) resolves |  |  |  |
| d | Submit to vendor → status changes |  |  |  |
| e | Vendor accepted / denied / credit-difference each behave |  |  |  |
| f | Issue credit (Account credit vs Check) updates balance correctly |  |  |  |
| g | Core slip print + Vendor Core Return (VCR) print render |  |  |  |
| h | Overdue core flagged after grace window |  |  |  |

5.1  Returns (RA)

⚠  NOT TESTED on 5/30 — this whole section needs a full pass.

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Create RA with lines + restocking fee |  |  |  |
| b | Approve → Receive → Close lifecycle |  |  |  |
| c | Closing credits the customer correctly |  |  |  |
| d | Print / PDF renders |  |  |  |

5.2  Warranty Claims

⚠  NOT TESTED on 5/30 — this whole section needs a full pass.

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Create claim with product lines + credit amounts |  |  |  |
| b | Submit to vendor → vendor decision (approve / deny) |  |  |  |
| c | Credit customer on approval |  |  |  |
| d | Notify denial / Close |  |  |  |
| e | Print / PDF renders |  |  |  |

5.3  Vendor Returns

⚠  NOT TESTED on 5/30 — this whole section needs a full pass.

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Create → Ship → vendor Decision → Close |  |  |  |

6.  Reports  (each: does it load + do the numbers look right)

⚠  NOT TESTED on 5/30 — this whole section needs a full pass.

| Report | Loads? | Numbers correct? | Notes |
| --- | --- | --- | --- |
| a. AR Aging |  |  |  |
| b. Sales by Customer |  |  |  |
| c. Sales by Product |  |  |  |
| d. Inventory Valuation |  |  |  |
| e. Open POs |  |  |  |
| f. Outstanding Cores |  |  |  |
| g. Overdue Invoices |  |  |  |
| h. Sales Tax |  |  |  |
| i. Lost Sales |  |  |  |

7.1  Dashboard

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | KPI tiles show real numbers (today’s payments, AR, overdue) | ✓ |  |  |
| b | Widgets (open SOs, follow-ups due, open POs, outstanding cores) match reality | ✓ |  |  |
| c | Tile / widget links navigate to the right filtered screen | ✓ |  |  |

7.2  Settings

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | Edit a setting → Save persists after refresh | ✓ |  |  |
| b | Number sequences / company info reflected on documents | ✓ |  |  |

8.  Cross-workflow end-to-end (the real proof)

⚠  NOT TESTED on 5/30 — this whole section needs a full pass.

| # | What to test (functional) | Prev 5/30 | Result | Notes |
| --- | --- | --- | --- | --- |
| a | New vendor + product → PO → receive → inventory UP + cost updated |  |  |  |
| b | Quote (in stock) → Invoice → finalize → inventory DOWN → record payment → paid |  |  |  |
| c | Quote (out of stock) → SO → deposit → linked PO receive → fulfill → invoice |  |  |  |
| d | Invoice with core item → core charge → customer return → vendor return → credit |  |  |  |
| e | Overdue invoice → statement shows it in the right aging bucket |  |  |  |

Overall notes / top issues

Anything that blocked you, felt wrong, or you want prioritized:

1.  ____________________________________________________________________________________

2.  ____________________________________________________________________________________

3.  ____________________________________________________________________________________

4.  ____________________________________________________________________________________

5.  ____________________________________________________________________________________

6.  ____________________________________________________________________________________

7.  ____________________________________________________________________________________

8.  ____________________________________________________________________________________