# JAKS Inventory — Phase 1 Test Plan & Certification

Created: 2026-06-01 · Updated: 2026-06-01 (Suite A executed) · Owner: Keith · Status: Automated L1/L2 PASSED — owner manual pass (L3–L5) is what remains. See §3.1 for the live "what still needs testing" backlog.**

Authoritative companions: [`MASTER_PLAN.md`](MASTER_PLAN.md) (scope/decisions), [`TESTING_FEEDBACK.md`](TESTING_FEEDBACK.md) (the screen-by-screen owner sheet), [`JAKS_UI_Change_Plan.md`](JAKS_UI_Change_Plan.md) (UI rollout).

## 0. How to read this document

This is the single gate between Phase 1 and Phase 2. When every Exit Criterion in §3 is met and the Sign-off block in §13 is signed, Phase 1 is certified complete and Phase 2 work may begin.

The plan has five test layers. Layers 1–2 are already automated and green; layers 3–5 are the work that remains — most of it owner-run manual validation, because the code is proven and the missing thing is confidence in real daily use (see MASTER_PLAN.md §16.6 — "Owner acceptance ~15%").

| Layer | What | Who runs it | State today |
| --- | --- | --- | --- |
| --- | --- | --- | --- |
| L1 | Unit / service / integration tests | CI / any dev | ✅ 631 passing |
| L2 | E2E business-spine acceptance (-m acceptance) | CI / any dev | ✅ green |
| L3 | Screen-by-screen functional pass | Keith (manual) | ⬜ not started |
| L4 | Money-correctness & data-integrity deep-dives | Keith (manual) | ⬜ not started |
| L5 | Non-functional: security, data-safety, perf, print | Keith + dev | ⬜ partial |

## 1. Scope

### 1.1 In scope — Phase 1A (the certification target)

Per MASTER_PLAN.md §5 O1: Phase 1A = the full operational ERP *without* QuickBooks. That is exactly what this plan certifies. Concretely, all eight functional pillars:

Sales — Customers, Quotes, Quote workspace, Sales Orders, Invoices, Payments

Purchasing — Vendors, Purchase Orders, Receiving, 3-way match / vendor bills

Inventory & Products — products, vendor sources, cross-refs, controlled stock events, moving-avg cost

Cores — full customer→vendor core lifecycle + credit

Returns & Warranty — RA workflow, warranty state machine, vendor returns

Reports — the 9 reports + statements

System — Dashboard, Settings, number sequences

Cross-cutting — auth + per-user attribution (O2), automatic backup + tested restore (O3), money-correctness, audit logging

### 1.2 Out of scope — explicitly deferred, do NOT block Phase 1 sign-off

These are recorded so "Phase 1 complete" is honest. Each has a locked decision behind it; none gates go-live.

| Deferred item | Decision ref | Belongs to |
| --- | --- | --- |
| --- | --- | --- |
| QBO OAuth + push (invoices/payments/bills/credits) | §5 O1, §9.1 | Phase 1B |
| Vendor-availability scrapers (PAI / HHP / ATL) | §9.1 | Phase 2 |
| ESN lookup scraper | §9.1 | Phase 3 |
| Real email / SMS send (NullProvider logs only) | §9.1 | Phase 2 |
| Server-side PDF (WeasyPrint/GTK) — browser print is the 1A path | §9.1, §12 | Phase 2 |
| Core-slip auto-popup at finalize (O7); receiving-slip print (O8) | §5 O7/O8 | deferred / optional |
| Serial-number UI, kit-BOM UI, quote pop-out window | §9.3 | Phase 1-late / 2 |
| UI L1→L2/L3 polish (detail pages, reports, dashboard tbl-*) | §9.2 | parallel UI track |

UI maturity is a separate track. The 5 failing test_ui_lint.py checks are a report-only cosmetic gate (the lint module's own docstring says "report only"). They are not functional failures and do not block this plan. Phase 1 certifies function; the L1→L2 visual rollout proceeds on its own cadence per JAKS_UI_Change_Plan.md.

## 2. Entry criteria (must be true before L3 manual testing starts)

☐ E1 — Automated baseline green. pytest (excluding visual) shows 0 functional failures (the only acceptable reds are the 5 cosmetic test_ui_lint.py checks). See §4 for the command + current baseline.

☐ E2 — Fresh build stood up. A clean app instance runs from a freshly initialized data/jaks.db (§5).

☐ E3 — Demo data loaded. app/seeds_demo.py (via /admin/demo/reset) has seeded the diesel-parts sandbox, OR the owner has loaded real master data.

☐ E4 — CSS compiled. npm run build:css has run (Tailwind is purged — uncompiled utilities silently no-op). See jaks-dev-build-setup.

☐ E5 — Build/commit recorded. The exact commit under test is written into §13 so any defect is reproducible.

## 3. Exit criteria — Definition of "Phase 1 complete"

Phase 1 is certified when all of the following hold. These mirror the MASTER_PLAN.md §11 Go-Live Checklist and bind it to concrete suites below.

| # | Exit criterion | Proven by |
| --- | --- | --- |
| --- | --- | --- |
| X1 | All L1+L2 automated tests green (visual excluded; 5 cosmetic lint reds allowed) | §4 |
| X2 | All three core business spines pass owner-run, on a fresh build: sale→paid; OOS→SO→receive→invoice; core→credit | Suite B (§7) + L2 -m acceptance |
| X3 | TESTING_FEEDBACK.md screen-by-screen pass complete — zero open ❌; every ⚠️ triaged to "accept" or ticketed-and-fixed | Suite C (§8) |
| X4 | Money-correctness deep-dives all ✅ — totals, payment caps, lock, void rollback, 3-way match (qty and cost), surcharge, discount, core margin | Suite D (§9) |
| X5 | O2 — login enforced on production routes; every invoice/payment/adjustment attributed to the signed-in user | Suite E (§10) |
| X6 | O3 — automatic backup runs; a restore has been performed and verified from a real backup | Suite F (§11) |
| X7 | P0 security items closed; P1 items closed or owner-accepted with a written waiver | Suite E (§10) + §12 |
| X8 | Number sequences (INV/Q/SO/PO/RA/WC/CORE/VCR/RI) are gapless & never reused across the test pass | Suite D-9 (§9) |
| X9 | No data-integrity issue observed during the pass; no silent-failure redirect masked a money error | All suites + §12 rubric |
| X10 | §13 Sign-off block signed by Keith (and wife for the bookkeeping/AR-aging/statement rows) | §13 |

QBO push (the §11 line "Wife pushes invoices…to QBO") is Phase 1B and is excluded from X-criteria per §1.2.

### 3.1 — Certification status: what's DONE vs what still needs testing

Snapshot 2026-06-01, after the Suite A run. This is the live "distance to Phase 2" view. One exit criterion is fully met; the rest are the remaining work — and they are almost entirely the owner-run manual layers (L3–L5) plus a short fix-then-verify security/data-safety list. The automated foundation is solid; the gap is confidence in real use, exactly as MASTER_PLAN.md §16.6 predicted (Owner acceptance ~15%).

X-criteria scorecard

| # | Criterion | Status | Where it stands today |
| --- | --- | --- | --- |
| --- | --- | --- | --- |
| X1 | Automated baseline green | ✅ MET | Suite A 2026-06-01: A-1 640✓ · A-2 7 acceptance✓ · A-3 schema-drift✓; only 5 cosmetic lint reds. (A-4 smoke = harness gap, ticketed, non-blocking.) |
| X2 | 3 spines owner-run on a fresh build | 🟡 PARTIAL | Automated half proven (-m acceptance green). Owner has not hand-run Suite B on a fresh build — the real confidence gate. |
| X3 | TESTING_FEEDBACK.md screen pass | ⬜ NOT STARTED | Sheet is entirely ⬜. The full-breadth Suite C pass is owed. |
| X4 | Money-correctness deep-dives | ⬜ NOT STARTED | Automated backstops green, but the manual money-watch pass (Suite D) is owed. |
| X5 | O2 login enforced + attribution | 🟢 CODE DONE · owner live-verify pending | Enforcement + attribution proven (test_auth.py, test_o2_attribution.py). customers.py now attributes to the signed-in user (was hardcoded user 1); the bookkeeping (wife) user is seeded non-admin. Remaining: owner clicks through E-1/E-2 live. |
| X6 | O3 backup + verified restore | 🟡 PARTIAL | Automated restore test green and restore is now ADMIN-gated (test_backup_acceptance.py). Remaining: a real owner-performed restore (F-3). |
| X7 | P0 closed; P1 closed/waived | 🟢 CODE DONE · owner action pending | P0 (attribution, wife user) + all P1 code items CLOSED (2026-06-01): backup-restore admin-gate, CSRF (SameSite=Lax + waiver), money-route errors verified visible+logged (26/26), strong-pw startup warning + /account change-password. Remaining: operational — owner sets a strong pw + accepts the CSRF LAN waiver in §13. |
| X8 | Number sequences gapless | ⬜ NOT STARTED | Observational — confirmed during the manual pass (D-9). |
| X9 | No data-integrity issue in the pass | ⬜ NOT STARTED | Depends on the pass running. |
| X10 | Sign-off signed | ⬜ NOT STARTED | §13 unsigned. |

Net: 1 met · 2 code-done · 2 partial · 5 pending (was 1 · 0 · 3 · 6 at the start of 2026-06-01). All security/data-safety code items (X5, X7) are now done; what's left is owner validation (X2/X3/X4 manual passes, X6 real restore) plus a handful of operational owner actions (set a strong pw, accept the CSRF waiver, sign §13).

Remaining test backlog — priority order (what blocks "move past Phase 1" most directly):

| # | Outstanding activity | Suite | Owner | Effort | Closes |
| --- | --- | --- | --- | --- | --- |
| --- | --- | --- | --- | --- | --- |
| 1 | Hand-run the 3 business spines on a fresh, demo-seeded build (sale→paid; OOS→SO→receive→invoice; core→credit) | B | Keith | ~1–2 h | X2 |
| 2 | ✅ DONE (code, 2026-06-01): customers.py now attributes to the signed-in user, the bookkeeping (wife) user is seeded non-admin, enforcement + attribution tested (test_o2_attribution.py, 3). Remaining: owner clicks E-1/E-2 live. | E-1/2/3 | Backend → Keith | ~10 m verify | X5, X7-P0 |
| 3 | Perform a real backup → mutate → restore and confirm data returns | F-1..F-4 | Keith | ~30 m | X6 |
| 4 | Full `TESTING_FEEDBACK.md` screen-by-screen pass (§0–§7), triage every ❌/⚠️ | C | Keith | ~½ d | X3 |
| 5 | Money deep-dives — totals/lock/void/3-way/surcharge/discount/core + D-5 payments depth (reverse/NSF/overpay) + D-9 sequences | D | Keith | ~2–3 h | X4, X8 |
| 6 | ✅ DONE (code, 2026-06-01): admin-gate /admin/backup/restore; CSRF mitigated (SameSite=Lax) + written waiver; money-route errors verified logged + visible (26/26 excepts); startup default-pw warning + /account self-service change-password. test_security_hardening.py (5). Remaining: owner sets a strong pw + signs the CSRF LAN waiver (§13). | E-4..E-7 | Backend → Keith | ~10 m | X7-P1 |
| 7 | Re-run the automated suite after all fixes land (regression seal) | A-5 | dev | 1 min | X9 |
| 8 | Sign §13 | — | Keith + wife | — | X10 |

Automation thin spots — manual testing is the ONLY net here (do NOT skip these rows):

Verified 2026-06-01 against the suite — these Phase-1A surfaces have no functional automated coverage (at most a "renders without 500" smoke ping), so the manual pass is the sole line of defense:

| Surface | Sheet ref | Automated coverage today |
| --- | --- | --- |
| --- | --- | --- |
| Global Ctrl+K search overlay + ↑↓/Enter/Esc keyboard nav | §0.3/0.4 | none |
| Quick-create slide-overs (customer/product/vendor) add + select | §0.6 | none (underlying create logic touched indirectly; the slide-over UX is untested) |
| Notifications bell — count, panel opens, acknowledge clears | §0.5 | none (ui-lint only) |
| Dashboard KPI/widget number-correctness + tile links | §7.1 | renders-200 smoke only — no number check |
| Settings screen edit → persist after refresh | §7.2 | setting values are used by other tests; the screen CRUD is untested |
| Vendor edit / deactivate | §2.2 | none (no vendor service layer; only contacts + list-tabs) |
| Payments reverse / NSF / overpayment-to-credit | §1.9 / D-5 | indirect only — no dedicated test_payments.py |
| Print / PDF template rendering correctness | every "Print/PDF" row | test_document_links.py (7) checks links/context; the visual render is manual |

Recommended (non-blocking) automated hardening for Phase 2 resilience: add test_payments.py (reverse/NSF/overpay), test_settings.py (edit→persist), and test_dashboard.py (widget counts) so these thin spots gain a net. None gates Phase-1 sign-off.

## 4. Layer 1 + 2 — Automated suite (already green)

Current baseline (ground-truthed 2026-06-01, HEAD `bad3838` + uncommitted working tree):

.venv\Scripts\python.exe -m pytest tests\ --ignore=tests\test_visual_regression.py -q

→ 640 passed, 1 skipped, 5 failed, in ~25s

640 passed — the full functional surface. The count is working-tree-dependent: it rose 631→640 mid-session because the tree carries an untracked tests/test_invoice_after_sale_actions.py (§8L after-sale-service, +9 tests) plus other parallel-lane changes. The X1 gate is "0 functional failures," never a fixed number — re-measure on a clean tagged build for the official figure.

1 skipped — Playwright smoke (heavy; opt-in via JAKS_RUN_SMOKE=1).

5 failed — test_ui_lint.py only (test_no_tbl_classes, test_list_screens_structural_markers, test_stripe_colors_permitted, test_color_classes_within_allowlist, test_no_inline_x_transition). All cosmetic / report-only. Tracked in §1.2, not a Phase-1 functional blocker.

Subsets the owner/dev runs during certification:

# Full functional baseline (must be green except the 5 cosmetic lint reds)

.venv\Scripts\python.exe -m pytest tests\ --ignore=tests\test_visual_regression.py -q

# The three business spines, fast in-memory (X2 evidence)

.venv\Scripts\python.exe -m pytest tests\test_e2e_flows.py -m acceptance -v

# Heavy Playwright workflow smoke (optional, needs a live server)

set JAKS_RUN_SMOKE=1 && .venv\Scripts\python.exe -m pytest tests\test_smoke_workflow.py -v

Automated coverage map — every Phase-1A pillar has automated tests; this is the proof behind X1. ((n) = def test_ count.)

| Pillar / feature | Automated test files | Manual layer |
| --- | --- | --- |
| --- | --- | --- |
| Auth, login, attribution (O2) | test_auth.py (18) | Suite E |
| Backup + restore (O3) | test_backup_restore.py (8), test_backup_acceptance.py (2) | Suite F |
| Customers (search, tabs, CSV import, activity log) | test_customer_search.py (12), test_customer_list_tabs.py (12), test_csv_import_fields.py (3), test_activity_log.py (10) | C-1 |
| Quotes + workspace + child lines + ESN | test_quote_esn_header.py (6), test_quote_optional_lines.py (3), test_quote_to_invoice_route.py (4), test_child_line_description_backfill.py (4) | C-1.4 |
| Shared line-item builder (all 4 workspaces) | test_line_item_builder.py (9) | C |
| Sales Orders (fulfillment src, core, backorder→PO, void rollback, lock) | test_so_fulfillment_source.py (5), test_so_core_charge.py (5), test_so_backorder_to_po.py (6), test_so_invoice_void_rollback.py (3), test_workflow_so_invoice.py (15) | C-1.6, D |
| Invoices (totals engine, discount, void, surcharge O6) | test_invoice_totals_engine.py (7), test_invoice_discount.py (6), test_invoice_void.py (3), test_o6_surcharge.py (4) | C-1.8, D |
| Payments (record/allocate/reverse/NSF/surcharge) | indirect: test_workflow_so_invoice.py, test_o6_surcharge.py, test_workflow_series2/3 | D-5 (manual depth required — no dedicated payments file) |
| Products (core-charge guard, list sort, PO seed, cost sync, markup) | test_product_core_charge_guard.py (7), test_product_list_sort.py (4), test_product_new_po_seed.py (5), test_vendor_source_cost_sync.py (7), test_markup_default_setting.py (7) | C-3 |
| Cores lifecycle | test_cores_lifecycle.py (16), test_so_core_charge.py (5) | C-4, D-6 |
| Returns (RA) | test_returns_ra.py (5) | C-5.1 |
| Warranty | test_warranty.py (7) | C-5.2 |
| Vendor returns | test_vendor_returns.py (8) | C-5.3 |
| Vendors (contacts O4, list tabs) | test_vendor_contacts.py (9), test_vendor_list_tabs.py (7) | C-2 |
| PO / 3-way match / bill cost variance | test_bill_cost_variance.py (6), test_workflow_match_resolution.py (34), test_workflow_series2.py (6) | C-2.4/2.6, D-4 |
| Reports + overdue + tax | test_reports.py (11), test_workflow_series3.py (39) | C-6 |
| Linked-docs cross-references | test_document_links.py (7) | C |
| Cross-workflow E2E spines | `test_e2e_flows.py` (9, `-m acceptance`) | Suite B |
| Regression guards (B1/B2, prior bugs) | test_regression_b1_b2.py (5), test_regression_bugs.py (8) | §12 register |
| Schema-drift CI gate | test_schema_drift.py (2) | — |
| Smoke (endpoints + workflow) | test_smoke.py (1), test_smoke_subendpoints.py (7), test_smoke_workflow.py (1) | — |
| UI lint (report-only) / Visual (unstable) | test_ui_lint.py (9, 5 red·cosmetic), test_visual_regression.py (excluded) | §1.2 |

Coverage gap flagged: there is no dedicated `test_payments.py`. Payment record/allocate/reverse/NSF/overpayment-to-credit are exercised only indirectly inside workflow tests. → Manual Suite D-5 must be run with extra rigor, and a dedicated automated payments file is a recommended (non-blocking) Phase-1 hardening task.

## 5. Test environment & setup

One-time / per-pass setup (Windows, PowerShell):

# 1. Compile CSS (Tailwind is purged — required, see jaks-dev-build-setup)

& "C:\Program Files\nodejs\npm.cmd" run build:css

# 2. (clean slate) start from a fresh DB — delete the file, startup re-creates it

Remove-Item data\jaks.db -ErrorAction SilentlyContinue

# 3. Launch the app (re-creates schema + seeds default categories on startup)

.venv\Scripts\python.exe run.py            # → http://localhost:8000  (or START JAKS.bat)

# 4. Log in

#    user: admin   password: admin   (override with $env:JAKS_ADMIN_PASSWORD before first run)

# 5. Seed the demo sandbox (25 diesel parts, customers, vendors, cores)

#    Browser → /admin/demo/reset  → tick confirm → Reset.   (app/seeds_demo.py)

Environment facts (so results are reproducible):

App: python run.py → http://localhost:8000, autoreload on app/. Default login admin/admin.

DB: data/jaks.db (SQLite). Deleting it + restart = clean schema via inline migrations. Demo data via /admin/demo/reset.

Auth in tests: JAKS_SKIP_AUTH=1 (set by conftest.py) bypasses the login middleware — automated tests only. Manual L3+ testing must be done logged in so attribution (O2) is real.

Tests never touch `jaks.db` — each module uses an isolated in-memory SQLite engine (conftest.fresh_engine).

Node lives at C:\Program Files\nodejs (not on PATH).

PDF: server-side WeasyPrint is unavailable on this box (no GTK) → all "Print/PDF" cases validate the browser print path (?auto=1). True server PDF is Phase 2 (§1.2).

## 6. Suite A — Automated regression gate (L1/L2)

Objective: prove no functional regression exists before and after the manual pass.

| ID | Step | Expected | Result — run 2026-06-01 (HEAD bad3838) |
| --- | --- | --- | --- |
| --- | --- | --- | --- |
| A-1 | Run full functional suite (§4 cmd 1) | 0 functional failures; only the 5 cosmetic test_ui_lint.py reds | ✅ 640 passed · 1 skipped · 5 cosmetic-lint failed (~25s) |
| A-2 | Run acceptance spines (§4 cmd 2) | test_e2e_flows.py -m acceptance all green | ✅ 7 passed · 2 deselected (0.8s) |
| A-3 | Run schema-drift gate test_schema_drift.py | green — models match the SQLite file | ✅ 2 passed |
| A-4 | (optional) Run Playwright smoke (§4 cmd 3) | 12-step workflow completes | ❌ harness auth gap — NOT a product regression (see note ↓) |
| A-5 | Re-run A-1 after all manual fixes land | still 0 functional failures | ⬜ pending — run after L3/L4 fixes land |

Run notes (2026-06-01): - A-1 = 640, not 631 (no regression). The pass count is working-tree-dependent (see §4) — an untracked §8L test_invoice_after_sale_actions.py adds +9. The gate is 0 functional failures; the only reds are the 5 cosmetic test_ui_lint.py checks (§1.2). A-1/A-2/A-3 satisfy X1 + the automated half of X2. - A-4 — the smoke suite fails at the auth gate, not in the product. The runner drives a real headless browser but never logs in, and the in-process smoke server runs on a file DB. There are two auth gates: app/main.py enforce_login (bypassed by JAKS_SKIP_AUTH) and app/deps.py:get_current_user_id (bypassed only when the engine URL is :memory:, via _is_test_env()). The file-backed smoke DB is not :memory:, so the second gate 302s every step to /login regardless of JAKS_SKIP_AUTH — steps 2-9/11 then SKIP on the broken prerequisite. The underlying flows are independently green via A-1/A-2 and test_e2e_flows.py. Fix (ticketed): add a one-time browser login (POST /login, username=admin/password=admin) at the start of run_suite() in tests/smoke/runner.py, before the step loop; then refresh any stale §8H line-adder selectors. Severity S3 — does NOT block Phase 1 (A-4 is explicitly optional and smoke is not CI-gated per MASTER_PLAN.md §16).

## 7. Suite B — E2E business-spine acceptance (L2/L3, owner-run on a fresh build)

This is X2 — the single most important confidence gate. The owner runs each spine by hand in the browser on the fresh build (§5), not just the automated -m acceptance proof. Each automated flow name is given so a failure can be reproduced instantly.

### B-1 — In-stock sale → paid  (automated: `test_e2e_b_instock_sale_to_paid`)

New quote → pick customer → add an in-stock part → set qty/price.

Convert → Invoice (in-stock path).

Finalize the invoice.

Expected: invoice status OPEN; inventory decremented by qty; line totals + tax correct.

Record full payment.

Expected: invoice PAID, balance due $0.00; payment attributed to logged-in user.

| Checkpoint | Expected | Result |
| --- | --- | --- |
| --- | --- | --- |
| Inventory ↓ on finalize | QOH drops by sold qty | ⬜ |
| Invoice math | subtotal + tax − discount = total | ⬜ |
| Payment caps | cannot pay > balance | ⬜ |
| Final state | PAID, balance $0.00 | ⬜ |

### B-2 — Out-of-stock → SO → deposit → linked-PO receive → fulfill → invoice  (automated: `test_e2e_c_oos_linkedpo_deposit_fulfill`)

Quote an out-of-stock part → convert → Sales Order.

Collect a deposit (Deposit mode).

From the backordered line, Order → creates a draft PO to the preferred vendor (linked).

Receive the PO (full).

Expected: received qty lands in inventory; SO line moves to fulfillable.

Fulfill → Invoice.

Expected: invoice built from fulfilled lines; deposit pre-applied; remaining balance correct.

| Checkpoint | Expected | Result |
| --- | --- | --- |
| --- | --- | --- |
| Deposit recorded at SO | payment row created, carries forward | ⬜ |
| PO linkage | SOLine.linked_po_line_id set; on-order lifecycle shows | ⬜ |
| Receive → inventory | qty ↑ by received amount; moving-avg cost updated | ⬜ |
| Deposit applied on invoice | balance = total − deposit | ⬜ |

### B-3 — Invoice with core item → core charge → customer return → vendor return → credit  (automated: `test_e2e_d_core_charge_to_vendor_credit`)

Invoice a core-eligible product; finalize.

Expected: a CORE_CHARGE line/charge auto-appears (customer core ≥ vendor core; margin visible — bug1-so-core-charge).

Record the customer core return → inspection outcome (Accepted) → routes to a core location.

Create a Vendor Core Return (VCR) → submit to vendor.

Record vendor decision (accepted) → issue credit (Account credit).

Expected: customer balance/credit updated once (no double-credit — credit_issued_at idempotency); vendor paperwork hides customer identity.

| Checkpoint | Expected | Result |
| --- | --- | --- |
| --- | --- | --- |
| Core charge auto-created | appears on finalize; correct amounts | ⬜ |
| Inspection routing | Accepted/Hold/Rejected → correct core location | ⬜ |
| VCR paperwork | shows VCR#/RMA/part, not customer identity | ⬜ |
| Credit idempotency | balance moves exactly once | ⬜ |

### B-4 — New vendor + product → PO → receive → inventory ↑ + cost  (automated: `test_e2e_a_po_receive_updates_inventory_and_cost`)

Create a new vendor, then a new product with that vendor as source.

Create a PO, receive partially, then the remainder.

Expected: inventory rises by exactly the received amounts; moving-average + last cost update on each receipt; PO status rolls up from line fulfillment.

| Checkpoint | Expected | Result |
| --- | --- | --- |
| --- | --- | --- |
| Partial receive | inventory ↑ by partial qty; PO partial | ⬜ |
| Full receive | inventory ↑ to total; PO received | ⬜ |
| Cost roll | moving-avg cost recomputed correctly | ⬜ |

### B-5 — Overdue invoice → AR aging bucket + statement  (automated: `test_e2e_e_overdue_invoice_aging_and_statement`)

Produce an invoice past its due date.

Open AR Aging report and the customer Statement.

Expected: the invoice sits in the correct aging bucket; statement shows it with correct aging. (Wife reviews this row — bookkeeping-facing.)

| Checkpoint | Expected | Result |
| --- | --- | --- |
| --- | --- | --- |
| Aging bucket | invoice in correct 30/60/90 bucket | ⬜ |
| Statement | activity + aging correct, prints | ⬜ |

3-way-match spines (f/g/h) — auto-approve on exact match, discrepancy on over-qty, discrepancy on cost variance — are automated and re-validated by hand in Suite D-4.

## 8. Suite C — Screen-by-screen functional pass (L3, manual)

The canonical checklist is [`TESTING_FEEDBACK.md`](TESTING_FEEDBACK.md) — run it in full. It already enumerates every screen (Global 0.x, Sales 1.x, Purchasing 2.x, Inventory 3.x, Cores 4.x, Returns/Warranty 5.x, Reports 6.x, System 7.x, Cross-workflow 8.x). Mark each row ✅ / ⚠️ / ❌ / N/A and put concrete repro notes on every ⚠️/❌.

This plan does not duplicate those rows — it adds the depth suites (D/E/F) for the highest-risk paths and binds the whole thing to exit criteria. Run order:

§0 Global (search, quick-create, notifications, toasts) — once, applies everywhere.

§1 Sales → §2 Purchasing → §3 Inventory → §4 Cores → §5 Returns/Warranty → §6 Reports → §7 System.

§8 Cross-workflow — but use Suite B above as the rigorous version of those 5 rows.

Pass rule for X3: every TESTING_FEEDBACK.md row is ✅ or a deliberately-accepted ⚠️/N/A. Any `❌` blocks Phase-1 sign-off until fixed and re-tested (then re-run Suite A).

## 9. Suite D — Money-correctness & data-integrity deep-dives (L4, manual + targeted)

These are the rows where a silent error costs real money. Run each logged in, watching the actual numbers — not just "did the page load."

| ID | Scenario | Expected | Automated backstop | Result |
| --- | --- | --- | --- | --- |
| --- | --- | --- | --- | --- |
| D-1 | Totals engine — invoice with parts + freight + a misc fee + a core line; toggle tax-exempt | one engine (invoice_totals.compute_invoice_totals); cores not taxed; every fee counts toward total | test_invoice_totals_engine.py | ⬜ |
| D-2 | Invoice-level discount — set discount_pct (e.g. 10%) | discount applied once on parts; no double-count; print matches screen | test_invoice_discount.py | ⬜ |
| D-3 | Invoice lock — trigger end-of-day / paid / (1B:QBO) | locked invoice rejects add/edit/remove; only credit memo corrects it | test_workflow_so_invoice.py::TestInvoiceLockEnforcement | ⬜ |
| D-4a | 3-way match — exact qty & cost | bill auto-approves | test_e2e_f..., test_workflow_match_resolution.py | ⬜ |
| D-4b | 3-way match — over-qty | DISCREPANCY, not approved; resolvable | test_e2e_g... | ⬜ |
| D-4c | 3-way match — exact qty, wrong unit cost (e.g. 10@$110 vs received @$100) | DISCREPANCY, not approved (the money bug that was closed) | test_e2e_h..., test_bill_cost_variance.py | ⬜ |
| D-5 | Payments depth (no dedicated auto-file — test hard): record → allocate across 2 invoices; overpay → prompts credit (never silent); reverse → reopens invoice + restores credit; NSF → marks payment + creates NSF fee; card → surcharge on the card portion | each behaves; balances reconcile; nothing silently swallowed | indirect only | ⬜ |
| D-6 | Core margin guard — customer core charge below vendor core | blocked on create/update/quick-create (all 3 template paths) | test_product_core_charge_guard.py | ⬜ |
| D-7 | Card surcharge (O6) — set per-customer default; override at invoice; then un-check it | override applies; un-checking clears the flag (the §1.9e fix) | test_o6_surcharge.py | ⬜ |
| D-8 | Void rollback — void an SO-sourced invoice | inventory restored; SO rolled back; blocked if paid/QBO-pushed | test_invoice_void.py, test_so_invoice_void_rollback.py | ⬜ |
| D-9 | Number-sequence integrity (X8) — across the whole pass, note every INV/Q/SO/PO/RA/WC/CORE/VCR/RI number | strictly increasing, no reuse, gaps explainable (voids) | sequence logic | ⬜ |
| D-10 | Moving-avg cost — receive same part twice at different costs | weighted-average cost is correct after each receipt | test_e2e_a... | ⬜ |
| D-11 | CSV/Excel import — import customers incl. phone + email | phone and email persist (the §1.2h drop is fixed); aliases mapped | test_csv_import_fields.py | ⬜ |

## 10. Suite E — Security & access control (L5)

Phase 1A is a 2-user local-LAN deployment. The bar is "safe for Keith + wife on the shop LAN," per MASTER_PLAN.md §16 (Security C+).

| ID | Check | Expected | Ref / backstop | Result |
| --- | --- | --- | --- | --- |
| --- | --- | --- | --- | --- |
| E-1 | O2 — login enforced. Hit a production route with no session | redirect to /login; HTMX gets HX-Redirect (not a user-1 fallback) | test_auth.py | 🟢 auto-proven; owner live-click pending |
| E-2 | O2 — attribution. As the logged-in user, log a call / record a payment / adjust inventory | audit + record show the signed-in user, not a hardcoded user 1 | test_o2_attribution.py, test_auth.py | ✅ DONE 2026-06-01 — customers.py (the last CURRENT_USER_ID=1 site) now uses the signed-in user |
| E-3 | Second user seeded. Wife's user exists (BOOKKEEPING role) | wife can log in and is attributed separately, not an admin | test_o2_attribution.py | ✅ DONE — seeded non-admin at startup (bookkeeper, pw from JAKS_BOOKKEEPER_PASSWORD, default bookkeeper) |
| E-4 | Backup restore gate (P1). Try /admin/backup/restore as a non-admin | HTTP 403 — gated to ADMIN only | test_backup_acceptance.py | ✅ DONE — require_admin on the restore route; the seeded bookkeeper gets 403 |
| E-5 | Strong admin password (P1). Get off the default admin password | self-service change at `/account` works; a startup SECURITY warning fires while on the default; JAKS_ADMIN_PASSWORD honored at first run | test_security_hardening.py | 🟢 CODE DONE — owner action: actually set a strong pw |
| E-6 | CSRF (P1). HTMX POST forms / cookie auth | session cookie is SameSite=Lax + HttpOnly so cross-site POSTs don't carry it (the CSRF defense for cookie auth); per-form token CSRF deferred (LAN waiver — see posture note) | test_security_hardening.py | ✅ MITIGATED + waiver |
| E-7 | Silent-failure audit (P1). Money-route exceptions | every except on the money routers does rollback() + log.exception() + redirect with a visible `?error=` banner | verified invoices/payments/cores/purchase_orders.py (26/26 excepts) | ✅ VERIFIED |

X7 rule: E-1/E-2/E-3 (P0) must be ✅. E-4..E-7 (P1) must be ✅ or carry a dated owner waiver in §13 before irreplaceable production data is loaded.

#### Security posture — Phase 1A decisions (2026-06-01)

These are the deliberate, written decisions behind the E-row verdicts (the "waiver" the X7 rule requires):

CSRF — mitigated via SameSite, token-CSRF deferred (LAN waiver). The signed session cookie is HttpOnly + SameSite=Lax (app/routers/auth.py), so a cross-site page cannot drive a state-changing POST with the user's session — the cookie isn't sent. Combined with enforced login and the fact that every mutation is a same-origin HTMX/form POST, this is sufficient CSRF protection for a 2-user LAN deployment. Per-form CSRF tokens are deferred to Phase 2 (revisit if the app is ever exposed beyond the LAN). Owner: accept this waiver in §13, or request tokens now.

Money-route errors — visible + logged (financial-integrity rule satisfied). Audited all 26 except Exception blocks across invoices.py / payments.py / cores.py / purchase_orders.py: each does db.rollback() + log.exception(...) + a redirect carrying a human-readable ?error= message (rendered by _error_banner.html). No money mutation fails silently. (Non-money routes may still have quieter handlers — not a 1A money blocker.)

Admin password — warned + changeable in-app. Startup logs a loud app.security warning while the admin is on the default admin password; the owner sets a strong one at `/account` (self-service, current-pw verified, min 8 chars) or via JAKS_ADMIN_PASSWORD before first run. Same for the bookkeeper via JAKS_BOOKKEEPER_PASSWORD.

## 11. Suite F — Data safety: backup & tested restore (L5, O3 — gates real data)

This is the cutover that ends jaks.db's "disposable" status. Do not load real master data until F passes.

| ID | Step | Expected | Backstop | Result |
| --- | --- | --- | --- | --- |
| --- | --- | --- | --- | --- |
| F-1 | Confirm automatic backup runs (startup hook + schedule) | backup files produced on the configured cadence | test_backup_restore.py, test_backup_acceptance.py | ⬜ |
| F-2 | Seed known data → take a backup → mutate/delete some data | backup captured the pre-mutation state | backup_service | ⬜ |
| F-3 | Perform a real restore from that backup (Windows: engine.dispose() first) | the mutated/deleted data is back, byte-faithful; app runs post-restore | test_backup_restore.py | ⬜ |
| F-4 | Verify restore is gated to admin (links E-4) | non-admin cannot restore | test_backup_acceptance.py | ✅ DONE — see E-4 |

## 12. Defect management & severity rubric

Log every ❌/⚠️ with: screen + step, what you expected, what happened, screenshot/number. Triage with jaks-lane-coordinator into lane tickets.

| Severity | Definition | Effect on Phase-1 sign-off |
| --- | --- | --- |
| --- | --- | --- |
| S1 — money/data corruption | wrong totals, lost/duplicated money, inventory wrong, number reuse, silent money-route failure | Blocks. Fix + regression test + re-run Suite A. |
| S2 — workflow broken | a Suite B/C path cannot complete | Blocks. Fix + re-test the path. |
| S3 — quirk / confusing | works but ⚠️ (UX, wording, extra clicks) | Does not block; ticket for the UI/parallel track. |
| S4 — cosmetic | styling, L1→L2 polish, the 5 lint reds | Does not block; §1.2 deferred track. |

Regression / prior-bug re-test register (confirm each is still fixed during the pass — guarded, but eyes-on):

B1/B2 core-loop (SO add-line Product.name; PO-receive SOLineStatus) — test_regression_b1_b2.py

Vendor-bill cost-only mismatch auto-approve — test_bill_cost_variance.py / D-4c

Invoice discount double-count — test_invoice_discount.py / D-2

Core double-credit idempotency — test_cores_lifecycle.py / B-3

CSV import phone+email drop (§1.2h) — test_csv_import_fields.py / D-11

Card-surcharge can't-unselect (§1.9e) — test_o6_surcharge.py / D-7

Vendor source → "our cost" sync — test_vendor_source_cost_sync.py

## 13. Certification sign-off

Phase 1 is certified complete and Phase 2 may begin only when every Exit Criterion (§3) is met and this block is signed.

| Exit criterion | Met? | Evidence / notes |
| --- | --- | --- |
| --- | --- | --- |
| X1 Automated baseline green (5 cosmetic reds OK) | ✅ | Suite A 2026-06-01 (HEAD bad3838): A-1 640 pass · A-2 7 acceptance · A-3 schema-drift green |
| X2 Three spines pass owner-run on fresh build | ⬜ |  |
| X3 TESTING_FEEDBACK.md complete, 0 open ❌ | ⬜ |  |
| X4 Money-correctness deep-dives ✅ | ⬜ |  |
| X5 O2 login enforced + attribution | ⬜ |  |
| X6 O3 backup + verified restore | ⬜ |  |
| X7 P0 closed; P1 closed or waived | ⬜ |  |
| X8 Number sequences gapless | ⬜ |  |
| X9 No data-integrity issue in the pass | ⬜ |  |
| X10 This block signed | ⬜ |  |

P1 waivers (if any): _________________________________________________

Build / commit under test: ______________  DB: fresh jaks.db ⬜  demo-seeded ⬜  real-data ⬜

Keith (operations) — Phase 1A functional + go-live: __________________  Date: __________

Wife (bookkeeping) — AR aging / statements / payments rows: __________________  Date: __________

## 14. Phase 2 handoff (what unlocks once Phase 1 is signed)

Recorded so the team knows what "move to Phase 2" opens. None of this is tested here.

Phase 1B (fast-follow): QBO OAuth + push (invoices, payments, vendor bills, credit memos). qbo_* fields are dormant and ready.

Phase 2: vendor-availability scrapers (PAI/HHP/ATL) → live pills on the quote workspace; Shopify product push + order sync; TaxJar; QBO customer pull; real email/SMS; option-group visual rendering; advanced P&L.

Phase 3: eBay, multi-state tax, ESN lookup live, serial-number + kit-BOM UI.

Parallel UI track (not phase-gated): L1→L2/L3 rollout of detail pages, reports, dashboard; retire tbl-*; close the 5 cosmetic lint checks; a11y pass. See JAKS_UI_Change_Plan.md.

This plan is the Phase-1 certification gate. Keep it in sync with `MASTER_PLAN.md` §11 (go-live checklist) and §16 (audit) as items close.